## Government of Mauritius – Project Submission Note

### Project: ClimateFunds Watch Mauritius

### Lead Ministry (proposed): Ministry responsible for Climate Change/Environment (with inter-ministerial coordination)

### Implementation Period: 12 months

### Estimated Cost: MUR equivalent of USD 550,000

### 1. Purpose of Submission

To seek approval in principle for the implementation of ClimateFunds Watch Mauritius, a digital governance platform to improve transparency, monitoring, and accountability in the allocation and use of climate adaptation funds, with pilot deployment in selected local authorities.

### 2. Background

Mauritius is increasingly exposed to climate hazards, notably floods and cyclones. The country is mobilizing both domestic and external resources for adaptation and resilience. However, current systems reveal operational gaps:

- Limited end-to-end visibility of project financing and implementation status;

- Fragmented monitoring and reporting arrangements;

- Weak citizen engagement mechanisms in finance oversight;

- Delays and bottlenecks affecting timely delivery at local level;

- Need to reinforce safeguards against misuse and greenwashing claims.

A whole-of-government digital tool is required to support improved governance and delivery effectiveness.

### 3. Project Objectives

- Create a national-standard digital register of adaptation projects and financing in pilot councils.

- Improve monitoring of disbursement, expenditure, and physical implementation progress.

- Enable structured citizen reporting and community feedback.

- Establish protected reporting workflows for suspected irregularities.

- Enhance local authority participation and coordination with central institutions.

- Produce regular performance and transparency reports for policy oversight.

### 4. Scope and Key Deliverables

- Public-facing project and budget transparency portal

- Secure internal dashboards for ministries and councils

- Citizen mobile/web reporting functionality with evidence upload

- Whistleblower/intake module with case tracking

- Audit trail and role-based access controls

- Capacity building for public officers and designated handlers

- Pilot implementation in two councils and scale-up roadmap

### 5. Institutional Arrangements (Proposed)

- Lead Ministry: policy oversight and national coordination

- Local Authorities: project data updates, response to field reports, local validation

- Integrity/Oversight bodies: case-handling protocols and referral pathways

- Technical Partner: platform development, maintenance, and user support

- Steering Committee: inter-agency governance and quarterly review

### 6. Implementation Plan (12 Months)

- Months 1–2: inception, governance setup, legal/privacy review, pilot selection

- Months 3–5: platform build, integration, testing, SOP finalization

- Months 6–8: pilot launch in two councils, user onboarding, operational support

- Months 9–12: optimization, quarterly reporting, independent assessment, scale-up proposal

### 7. Financial Implications

Indicative budget requirement: USD 550,000 (MUR equivalent), to be financed through a blended approach including:

- Government budgetary support (where applicable)

- Development partner grant/co-financing

- Technical assistance contributions

Detailed procurement and disbursement schedules will be submitted after approval in principle.

### 8. Legal, Data Protection and Compliance Considerations

- Compliance with applicable Mauritian data protection and public finance rules

- Adoption of confidentiality protocols for sensitive reporting

- Role-based access and records management standards

- Development of SOPs for evidence handling and response timelines

### 9. Expected Public Value

- Improved transparency and trust in climate-related spending

- Faster identification of implementation failures and corrective action

- Stronger local authority role in adaptation delivery

- Better targeting of resilience interventions to vulnerable communities

- Enhanced readiness for donor compliance and results reporting

### 10. Decisions Requested

Approval is sought for:

- In-principle endorsement of ClimateFunds Watch Mauritius (12-month pilot).

- Designation of lead implementing ministry/entity and establishment of Steering Committee.

- Authorization to engage development partners for co-financing/technical support.

- Preparation of full implementation dossier (procurement, legal instruments, MEL framework) for final operational clearance.